CASAI  ·  CURRENT STATE  ·  BYOP SUBMISSION

From a prototype that faked it, to a system that's real

Casai is an AI home-services platform for India — verified cooks, maids, drivers and caregivers, for urban households and NRI families managing a parent's home from abroad.

Repo: github.com/11820965/AIPM-BYOP    Backend: Supabase (Mumbai)    CI: green    Tests: 68

## 01  The starting point

The brief began with a live Lovable prototype at casai-intelligent.lovable.app. Inspecting it revealed the truth: a front-end-only prototype — React on the surface, but no database, no API, no auth. Every worker, booking and score was hard-coded, the “session” was a localStorage string, and all five “AI engines,” eKYC and payments were faked in the browser.

It looked finished precisely because it was fabricating everything. The work here was to make it real — keep the validated experience, and build the platform underneath it.

## 02  What exists now

4 live contexts   ·   12 DB migrations   ·   68 passing tests   ·   CI green

Four user contexts run on a real Supabase (Postgres) backend, each verified by driving it live against the database — not asserted, watched. The feature-by-feature breakdown is in section 03.

- Household — guest login → browse verified workers from Postgres → book → confirmation reads back from the database.

- NRI care — consent-code linking → dashboard shows the parents' home's real bookings in dual timezone → book a caregiver on behalf.

- Worker — onboard → real worker ID + passport minted → dashboard, bookings, earnings and profile read the worker's own record.

- Ops — admin signs in → reviews the pending-worker queue → approves eKYC + police → the worker flips to verified and becomes bookable.

## 03  Feature status — mapped to the PRD

Every screen and feature from the PRD, in three honest buckets:  Live = wired to the real backend and verified;  Front-end = UI built but data is still seed/simulated;  Not built = no functional implementation yet.

### Live — real backend, verified

| FEATURE | PRD | STATUS |
| --- | --- | --- |
| Landing + role cards, guest & admin entry | FR-01 | Live |
| Guest & admin sign-in, server-assigned roles | FR-09 | Live |
| Book a service — workers from Postgres, real booking row | FR-03 | Live |
| Booking confirmation — reads back from the database | FR-03-08 | Live |
| Single-source catalog & pricing (₹ and $) | Design | Live |
| Worker passport — the worker's own verified record | FR-05 | Live |
| Worker dashboard · bookings · earnings · profile | Worker app | Live |
| Worker onboarding (mints a pending worker + role) | FR-09-05 | Live |
| NRI household linking via consent code | FR-08-05 | Live |
| NRI dashboard — linked home's bookings, dual timezone | FR-08 | Live |
| NRI caregiver/driver booking on behalf of the home | FR-08 | Live |
| Ops worker verification (approve eKYC + police) | Ops | Live |
| AI-02 No-show — score → backup → resolve (heuristic) | AI-02 | Live |
| Pre-book Backup — real standby reservation & promotion | Continuity | Live |

### Front-end only — UI built, data still seed / simulated

| FEATURE | PRD | STATUS |
| --- | --- | --- |
| Home AI insight cards (cook leave, plan saving, reliability) | FR-02-04…07 | Static |
| Subscription plans (Lite / Family / Care+) | Monetisation | No payment |
| AI Insights — voice booking panel (no-show is now Live, above) | FR-07 | Static |
| Household worker profile (trust stats, reviews, Q&A, timeline) | FR-04 | Seed data |
| Post-service review | Q1 | Seed data |
| Registration wizards (household / worker / NRI, 8-step) | FR-09 | localStorage |
| Email OTP login | FR-09 | Built · blocked |
| NRI booking history | FR-08 | Stub |

Note: the real onboarding paths are live — guest sign-in, become_worker, and consent-code linking. The multi-step registration wizards are separate front-end demos that still write to localStorage.

### Not built — no functional implementation yet

| FEATURE | PRD | STATUS |
| --- | --- | --- |
| AI-01 Matching engine (reliability ordering, no model) | AI-01 | Deferred |
| AI-03 NLP / voice engine | AI-03 | Deferred |
| AI-04 Home Health scoring | AI-04 | Retired |
| AI-05 Churn scoring engine | AI-05 | Deferred |
| Payments — Razorpay / Stripe, subscriptions, payouts | Data model | Deferred |
| GPS check-in + notification pipeline (<60s NRI alert) | FR-08-02 | Deferred |
| Real eKYC / police (UIDAI) — ops approves manually today | FR-09-05 | Deferred |
| Real SMS / email OTP delivery (DLT, SMTP) | FR-09-02 | Deferred |
| Skill Academy, certifications, availability, service areas | FR-05-07 | Deferred |
| Ops analytics dashboard (NSM, SLA, churn queue, map) | Design §08 | Deferred |
| Home Manager chat · weekly digest · WhatsApp | FR-08-04/07 | Deferred |

How to read this.  The prototype showed every row above as if it were done. The value here is the split: the transactional spine of all four contexts is Live on a real backend; the first AI capability — no-show prediction + escalation — is now Live as a heuristic; the remaining AI, payments and notification layers are honestly Not built; and a handful of screens are Front-end shells awaiting their data. Each deferral is a sequenced decision (see the delivery plan), not an oversight.

### Spotlight — the no-show loop, now live

The first AI capability is real. Every booking is scored in the database at insert from the worker's actual reliability and track record, the slot's imminence and weekday/weekend — a transparent heuristic, not a trained model (there is no booking history to learn from yet). When risk is high, arrange_backup() reserves a genuinely free second worker; at the slot, resolve_no_show() releases that standby on a check-in or promotes it on a no-show (the booking flips to replaced).

Two things make it more than a demo. The live-worker trigger re-validates any promoted backup, so a no-show can never hand the home to an unverified worker. And every resolution writes a ground-truth label — so the loop quietly collects the dataset a trained model will later learn from. The full heuristic→model path — flow, contract and tech stack — is the companion document From heuristic to model.

- Proven live: Meena scored 5% (97% reliable), Anjali reserved as backup and promoted into the slot on a no-show — plus 8 dedicated tests for score, reservation and promotion.

## 04  Architecture at a glance

### Stack

- TanStack Start (React 19, SSR + server functions)

- Supabase — Postgres + Auth, Mumbai region

- Tailwind + shadcn/ui, deployed on Cloudflare Workers

- TypeScript end to end

### Security model — enforced in the database

- Row Level Security per bounded context

- Roles assigned server-side, never client-writable

- Worker financials hidden from households by construction

- Ops / churn data unreachable from consumers

The core idea.  The prototype kept contexts apart in the UI (a localStorage role). Casai now keeps them apart in Postgres — a tampered client changes nothing, because every read is filtered by RLS using a server-verified role. The UI is never what protects the data.

## 05  Evidence, not assertion

Every claim was checked against the live database. The same guarantees are pinned by an automated suite that runs in CI on real Postgres (compiled to WASM), where each test maps to a specific defect the prototype had:

- An anonymous visitor sees nothing; each context sees only its own data.

- A household cannot reach a worker's credit score or the churn score kept about them.

- Role elevation to ops / nri / worker is impossible without the proper server-side path.

- A self-onboarded worker is not bookable until ops verifies them.

- One pricing source — the ₹199-vs-₹220 split that attacked trust at checkout is gone.

- The no-show loop scores from real signals, reserves a genuinely free backup, and promotes it on a no-show — and cannot promote to an unverified worker. Eight dedicated tests.

A genuine bug the tests caught mid-build: a booking trigger, subject to the caller's own permissions, would have rejected every household booking. Fixed and re-verified. That's the value of testing against a real database rather than a mock.

## 06  Deliberately deferred

An honest map of the headline gaps — each a conscious call, not an oversight.

| AREA | STATUS | WHY |
| --- | --- | --- |
| Real email login | Guest works | Supabase free-tier locks email templates; “Continue as guest” is the working path. Custom SMTP (Resend) is the fix. |
| Payments (Razorpay / Stripe) | Deferred | Bookings settle on service for now; dual-currency needs two gateways behind one ledger. |
| The AI models | Partly live | No-show now runs as a live heuristic that also gathers the labels a trained model will need; the trained no-show model and the churn model stay deferred until history exists. AI follows the data. |
| Real eKYC / police (UIDAI) | Manual | The ops console to approve workers is built and live; what's deferred is the automated UIDAI/police integration behind it. |
| GPS check-in · notifications · ops analytics | Deferred | P4–P5 of the delivery plan. (Ops verification is done; the NSM/SLA/churn dashboard is not.) |

## 07  Running & sharing it

The backend — Supabase (Postgres + Auth) — runs in the cloud, always on. Its dashboard was only ever opened to apply the migrations; that setup is done. You do not open Supabase to run the app. You start the front-end and it reaches Supabase over the internet.

### Run it locally

- npm install  — once, to fetch dependencies.

- npm run dev  — starts the app on localhost; open it, then use Guest user or Admin on the landing page.

- It needs a .env file with VITE_SUPABASE_URL and VITE_SUPABASE_ANON_KEY. Both are public by design (the anon key ships in the browser; RLS protects the data), so they are safe to share. .env is git-ignored, so a fresh clone won't include it.

### Share it with someone

- They run the code: give them the repo plus your two .env values; npm install && npm run dev and they're on the same Supabase (migrations already applied).

- A live link: localhost only exists on your machine. To hand out a URL, deploy the app (it targets Cloudflare Workers) for a public link that needs no setup from the visitor.

## 08  Companion documents

- Solution Architecture — docs/casai-solution-architecture.html — bounded contexts, backend stack, C4 diagrams, data model, key flows, ADRs.

- Phased Delivery Plan — docs/casai-mvp-delivery-plan.html — six phases sequenced by dependency and risk, with scope in/out and long-lead items.

- From Heuristic to Model — docs/Casai-No-Show-Heuristic-to-Model.docx — how the live no-show heuristic is engineered to be replaced by a trained model: flow, contract and tech stack.

- AI Capability Strategy — docs/Casai-AI-Capability-Strategy.docx — market gaps (Urban Company, Snabbit, Pronto) and the ranked AI capabilities Casai can own.

Casai · Current State · BYOP submission · verified against a live Supabase backend